|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Task | M.R. URL | Assignee | Start Date | Duration | Problems | Status | Note |
| T1 | Account  Model | <https://gitlab.com/veronika.pontolillo/python-project2/-/commit/4b4e773a820faa9268b1623f0f1ebe5e20dd8f31> | Dan | April 17 | 1h | Couldn’t encrypt the password | 80% | In the database |
| T2 | View for Creating an account using the model created earlier | <https://gitlab.com/veronika.pontolillo/python-project2/-/commit/4b4e773a820faa9268b1623f0f1ebe5e20dd8f31> | Dan | April 17 | 3h | Difficulty using POST with the form to take input from user. Difficulty redirecting to another page | 100% | Can create an account in the view |
| T3 | Added templates, model, and view for the messaging interface. | <https://gitlab.com/veronika.pontolillo/python-project2/-/commit/6d16ff33cccdb344015c04fce4079027fd633ba5> | Maria | April 19 | 4.5h | Trouble with scripts added to the html templates for the messaging interface. Also had some problems setting up the db since I didn’t remember how to and making migrations. Also had some trouble seeing Messages in the /admin though it is now there. | 90% | Everything works well though scripts for the messaging interface do not function correctly yet. Also, I can see the html page though the styling is not being applied to it. |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |

[**Project 2 Progress - Report 1**](https://moodle.dawsoncollege.qc.ca/mod/assign/view.php?id=463888)