**[Project 2 Progress - Report 2](https://moodle.dawsoncollege.qc.ca/mod/assign/view.php?id=463888)**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Task | M.R. URL | Assignee | Start Date | Duration | Problems | Status | Note |
| T1 | Create account and login forms | <https://gitlab.com/veronika.pontolillo/python-project2/-/commit/3efab99c1c4e1f678ada3e6ebd8842260e9e7c42> | Dan | April 21th | 2h | Difficulty learning how to use the login form built-in to django | 100% | When logging in, it sends you back to the home directory |
| T2 | Redoing the view for Creating and logging in to an account using the forms | <https://gitlab.com/veronika.pontolillo/python-project2/-/commit/3efab99c1c4e1f678ada3e6ebd8842260e9e7c42> | Dan | April 21th | 2h | Difficulty with the CSS, I had to check how to load static. I also had a problem of redirection to the login page | 100% | Can create an account and login in the view by changing only the block content and not the whole page |
| T3 | Redid the entire messaging system application. Deleted html, css, and js templates for now and added two new models to the application.  Started working towards a dm functionality rather than a forum chat functionality. | <https://gitlab.com/veronika.pontolillo/python-project2/-/commit/ed96ffdc25f246552af93c6c9a08e2b2d68812bb> | Maria | April 24th | 1.5h | Difficulty making the migrations as a lot of errors involving incorrect imports came up.  Also had some trouble figuring out how to utilize the built-in user model but ended up figuring it out. | 100% | New and updated models for the messaging application are now visible in the /admin page. |
| T4 | Fixed all issues having to do with my database and migrations. Added to the Post feature and made progress formatting the html page. Starting on modifying the structure of the posts page and starting on the rating feature. |  | Veronika | April 26th | 3h | I had some difficulty getting my html pages to show up on local host and fixed it through settings.py. | 100% | Can access the html page for posts in /home and will be able to create a post soon. Can make a full post on the admin page. |
| T5 |  |  |  |  |  |  |  |  |