**[Project 2 Progress - Report 2](https://moodle.dawsoncollege.qc.ca/mod/assign/view.php?id=463888)**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Task | M.R. URL | Assignee | Start Date | Duration | Problems | Status | Note |
| T1 | Create account and login forms | <https://gitlab.com/veronika.pontolillo/python-project2/-/commit/3efab99c1c4e1f678ada3e6ebd8842260e9e7c42> | Dan | April 21th | 2h | Difficulty learning how to use the login form built-in to django | 100% | When logging in, it sends you back to the home directory |
| T2 | Redoing the view for Creating and logging in to an account using the forms | <https://gitlab.com/veronika.pontolillo/python-project2/-/commit/3efab99c1c4e1f678ada3e6ebd8842260e9e7c42> | Dan | April 21th | 2h | Difficulty with the CSS, I had to check how to load static. I also had a problem of redirection to the login page | 100% | Can create an account and login in the view by changing only the block content and not the whole page |
| T3 | Redid the entire messaging system application. Deleted html, css, and js templates for now and added two new models to the application.  Started working towards a dm functionality rather than a forum chat functionality. | <https://gitlab.com/veronika.pontolillo/python-project2/-/commit/ed96ffdc25f246552af93c6c9a08e2b2d68812bb> | Maria | April 24th | 1.5h | Difficulty making the migrations as a lot of errors involving incorrect imports came up.  Also had some trouble figuring out how to utilize the built-in user model but ended up figuring it out. | 100% | New and updated models for the messaging application are now visible in the /admin page. |
| T4 | Added python script to create required groups assigned with appropriate roles | <https://gitlab.com/veronika.pontolillo/python-project2/-/commit/2c0608ca26ee061596fbcbbb8f7376550dbe57fb> | Johnny | April 24th | 2h | Had problems figuring out how to give many permissions to one group. Did not figure out how to run the script outside the main folder | 100% | Sets up all required groups. |
| T5 | Added js and html templates for dashboard | <https://gitlab.com/veronika.pontolillo/python-project2/-/commit/2c0608ca26ee061596fbcbbb8f7376550dbe57fb> |  | April 25th | 2h | Setting up the css and js with static | 70% | Buttons on the dashboard do not trigger any action for now |