**[Project 2 Progress - Report 3](https://moodle.dawsoncollege.qc.ca/mod/assign/view.php?id=463888)**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Task | M.R. URL | Assignee | Start Date | Duration | Problems | Status | Note |
| T1 | Redo the forms and view for registration like learned in class | <https://gitlab.com/veronika.pontolillo/python-project2/-/commit/b52829baf616c2cd43cbc7598f3c6231e0691c2a> | Dan | April 29th | 2h | I had a little problem with my URLs, but I quickly fixed it | 100% | Now, we can signup, login, and logout without any problems |
| T2 | Make the nav bar dynamic, add an avatar and style the website | <https://gitlab.com/veronika.pontolillo/python-project2/-/commit/a7f59de84add274f4b34683adfb7831069b9b2f3> | Dan | April 30th | 6h | I had a lot of problems with the BinaryField() to store the picture in the database and retrieve it | 100% | The website looks fresh, and the top-menu changes based on what the user do |
| T3 | Fixed the template by using the Django template system instead of js fetching | <https://gitlab.com/veronika.pontolillo/python-project2/-/commit/79f17932aa9f9a57aff9854ee663ea11087e2ecb> | Johnny | April 30th | 2h | I had problems using the context to render the page. | 100% | The website looks the same as before but is now using the Django template system. |
| T4 | Added delete feature for admin dashboards | <https://gitlab.com/veronika.pontolillo/python-project2/-/commit/ceeac2ed32889b1344972df9b64648d2999b7212> | Johnny | May 2nd | 3h | I had difficulties figuring out how to delete users with button events. | 60% | Dashboard now can delete users and posts, but now has to edit, modify, etc. |
| T5 |  |  |  |  |  |  |  |  |