**[Project 2 Progress - Report 3](https://moodle.dawsoncollege.qc.ca/mod/assign/view.php?id=463888)**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Task | M.R. URL | Assignee | Start Date | Duration | Problems | Status | Note |
| T1 | Redo the forms and view for registration like learned in class | <https://gitlab.com/veronika.pontolillo/python-project2/-/merge_requests/26> | Dan | April 29th | 2h | I had a little problem with my URLs, but I quickly fixed it | 100% | Now, we can signup, login, and logout without any problems |
| T2 | Make the nav bar dynamic, add an avatar and style the website | <https://gitlab.com/veronika.pontolillo/python-project2/-/merge_requests/28> | Dan | April 30th | 6h | I had a lot of problems with the BinaryField() to store the picture in the database and retrieve it | 100% | The website looks fresh, and the top-menu changes based on what the user do |
| T3 | Fixed the template by using the Django template system instead of js fetching | <https://gitlab.com/veronika.pontolillo/python-project2/-/commit/79f17932aa9f9a57aff9854ee663ea11087e2ecb> | Johnny | April 30th | 2h | I had problems using the context to render the page. | 100% | The website looks the same as before but is now using the Django template system. |
| T4 | Added delete feature for admin dashboards | <https://gitlab.com/veronika.pontolillo/python-project2/-/commit/ceeac2ed32889b1344972df9b64648d2999b7212> | Johnny | May 2nd | 3h | I had difficulties figuring out how to delete users with button events. | 60% | Dashboard now can delete users and posts, but now has to edit, modify, etc. |
| T5 |  | <https://gitlab.com/veronika.pontolillo/python-project2/-/merge_requests/30> | Maria | May 5th | 3h | I had a ton of trouble figuring out how to use the static folder to be able to successfully link to my CSS all the templates. This is an ongoing issue, therefore none of the templates have any styling being shown.  I also had some difficulty successfully creating the urls so the pages show up well, but that has been fixed, | 70% | The inbox template can now be viewed in localhost:8000/messaging/inbox. |
| T6 | Working on displaying all posts on home page and creating the posts feature | <https://gitlab.com/veronika.pontolillo/python-project2/-/merge_requests/31> | Veronika | May 3rd | 4h | Having trouble get a button to redirect to a new html page. Tried multiple different ways and it hasn’t worked yet. | 60% | Getting the button to work so that I can create actual posts and be able to display them. Working on the rating feature as well. |