[**Project 2 Progress - Report**](https://moodle.dawsoncollege.qc.ca/mod/assign/view.php?id=463888) **4**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Task | M.R. URL | Assignee | Start Date | Duration | Problems | Status | Note |
| T1 | Added profile section where you can modify user info, change avatar and see services (messaging, admin).  Also added password change. | <https://gitlab.com/veronika.pontolillo/python-project2/-/merge_requests/37> | Dan | April 4th | 6h | I had a little problem with saving the new avatar picture. I also had a problem with displaying current user information. | 100% | Now, we can go to profile and modify the user information and change the password. Also added some styling. |
| T2 | Worked on admin dashboard features such as modifying users/posts, blocking/unblocking users.  Also dashboard pages are now connected to base page. | <https://gitlab.com/veronika.pontolillo/python-project2/-/merge_requests/40> | Johnny | April 7th | 6h | I had problem using forms to update post / user information | 90% | Dashboards are mostly done, but there needs the warn implementation and there needs styling |
| T3 |  |  |  |  |  |  |  |  |
| T4 |  |  |  |  |  |  |  |  |
| T5 |  |  |  |  |  |  |  |  |